## Slide 1
GATEWAY V1
What are we building
Time line
STAFF – INHOUSE /CONTRACTORS
INFRASTRUCTURE COSTS

## Slide 2
1. What is gateway v1
SUPPLIER/INSURER
DISTRIBUTER
POLICY
BI
Product
Attribute
Annotation
Media
Pricing Template
Covers Template
Supplier
Pricing
Covers
Comms
Config
Allowed Retailers
Distributer/
Merchant
Pricing Discount
Segmentation/ Boosting
Comms
Config
Allowed Suppliers
Policy
Pricing
Insured
Segmentation
Comms.
BI
Financial
Conversion
Segmentation
Regions Language Currency
Integration with underwriter
ENGINE
Collection
Payment
Gateway
Banking
INSURED
SUPPORT
Insured
Support

## Slide 3
1. Time line updated 3 Sept 2015
Product Interim
Policy Interim
Support/Tickets
Supplier Integration
Collection / Current methods (IVERI, YAPI, maybe transact world)
Supplier Interim
Decommission
Aladdin
Product Migration
Champions
Cornerstone /BP api
Al-Sagr Upload
Orient Takaful Upload
Travelstart Upload
Champions Legal Upload
Policy Migration
June
July
Aug
Sept
Oct
Nov
Dec
Jan
Travelstart Integration v3
Backend point at V3
Policy Complete
Product/recs/banners
Generic Banded Pricing in WL
BP / Admin Interface
Amadeus V1 to V2
UPCOMING
Amadeus v4
Their site
Amadeus full implementation
Open v3 registration
DEVELOPMENT OUTCOME
BUSINESS OUTCOME
Broker/Agent
All Customers on v3
My Policy / Commerce
Travelstart Parallel
Amadeus Changes
BI
Cartrwaler Temporary api
Refactor Email and Schedule
Car Hire Brokers
Collection / New methods

## Slide 4
3. Staffing
JUNE
Stephen (Requirements , Architecture, Development). In this process I will define the process going forward to accelerate development.
JULY
Stephen (Requirements, Architecture, Development)
AUGUST - SEP
Stephen (Requirements, Architecture, Development)
1x Mid developer (Development)
OCT – NOV
Stephen (Requirements, Architecture, Development)
2x Mid developer (Development)
1x Anders (Architect) – Special Projects

## Slide 5
3. COSTS